ALL INDIA INSTITUTE OF SPEECH AND HEARING, MYSORE – 570006

**ENGINEERING SECTION: Annual Progress Report for the year 2010- 2011**

|  |  |  |  |
| --- | --- | --- | --- |
| Sl.no | Name of work | Estimate  Rs. In lakhs | Remarks/status |
| 1. | Painting to D-type quarters at AIISH. | 2.66 | completed |
| 2. | Providing ATT to old admin. Block. | 1.45 | completed |
| 3. | Modification of toilets by providing partitions of Speech block | 1.71 | completed |
| 4. | Improvements to vehicle parking adjacent to bus parking. | 3.37 | completed |
| 5 | Assembly hall interior works at old admn. building | 0.92 | completed |
| 6 | Floor carpet to audiology testing block | 0.90 | completed |
| 7 | Flagging and plinth protection works to D-type quarters | 3.22 | completed |
| 8 | Painting to library building | 7.50 | completed |
| 9 | Providing Post Construction Anti termite treatment to D-type staff quarters. | 0.70 | completed |
| 10 | Providing and laying venyl flooring to PT/OT rooms at Clinical services | 0.34 | completed |
| 11 | Providing and making showcase at new admin.block | 0.31 | completed |
| 12 | Painting to E-type quarters | 0.74 | completed |
| 13 | Granite display slab to main entrance compound wall | 0.38 | completed |
| 14 | Construction of Psychoacoustic lab at old admin. block | 3.94 | completed |
| 15 | Providing and fixing vitrified tiles at old admin. block | 4.77 | completed |
| 16 | Providing and fixing window netlon to GF- PSTC building | 0.28 | completed |
| 17 | Granite platform at earmould lab | 1.41 | completed |
| 18 | Construction of toilet for lady workers at ladies hostel | 0.97 | completed |
| 19 | Providing and fixing Sun control film to PSTC | 1.47 | completed |
| 20 | Construction of DG room at Panchavati campus | 9.50 | In progress |
| 21 | Sound proof treatment of two rooms at SLS  Dept. | 8.40 | In progress |
| 22 | Construction of RCC UG sump at ENT block. | 2.80 | completed |
| 23 | Providing and fixing computer table at Special education dept. | 1.21 | completed |
| 24 | Establishment of vertigo clinic | 0.62 | completed |
| 25 | Civil works in assembly hall. | 0.92 | completed |
| 26 | Water supply from south borewell to sump at Panchavati campus. | 0.61 | completed |
| 27 | Procuring mixer taps and flush tank to suite room of guest house. | 0.21 | completed |
| 28 | Sound proofing in psychoacoustic lab | 5.30 | In progress |
| 29 | Providing and fixing false ceiling in psychoacoustic lab | 2.75 | In progress |
| 30 | Providing and fixing vitrified tiles to the corridors of old admn.block | 1.39 | completed |
| 31 | Repair of duct and renovation of toilets in old admn. Block. | 1.37 | completed |
| 32 | Construction of toilets for staff and children at special education | 12.80 | In progress |
| 33 | Construction of additional toilets at old boy’s hostel | 13.90 | In progress |
| 34 | Repairs & renovation of existing toilet block & painting old boys hostel | 8.40 | In progress |
| 35 | Providing water proofing treatment & yelahanka tiling at old boys hostel | 6.27 | In progress |
| 36 | Providing and laying APP membrane above ENT building | 5.80 | completed |
| 37 | Providing and laying WPC to the open terrace of library | 7.40 | completed |
| 38 | Providing painting to ENT building | 2.33 | completed |
| 39 | Providing and fixing stainless steel curtain rods at SED dept. | 0.64 | completed |
| 40 | Providing and fixing brass letters & logo on the granite slab at the main entrance of AIISH main campus. | 2.10 | completed |
| 41 | Providing and fixing vitrified tiles 60x60cm at old men’s hostel | 4.48 | In progress |
| 42 | Terrace PVC sheet shelter at dept. of Special education | 13.70 | In progress |
| 43 | Providing and fixing vitrified tiles at old men’s hostel – I Flr. | 6.51 | In progress |
| 44 | Providing and fixing alluminium sliding shutters at SED | 4.90 | In progress |
| 45 | Repairing renovation & sound proofing Neuropsychology ante room at dept. of Clinical psychology | 3.60 | In progress |
| 46 | Providing sound proofing to Neuropsychology assessment & counseling room of dept. of Clinical psychology | 5.00 | In progress |

  JE AE

           AEE