ALL INDIA INSTITUTE OF SPEECH AND HEARING, MYSORE – 570006

Annual Report

ENGINEERING SECTION: Major construction Works during – 2011 - 2012.

|  |  |  |  |
| --- | --- | --- | --- |
| Sl No. | Name of work | Estimate  Rs. In lakhs | Status/Remarks |
| I | Major works through CPWD |  |  |
| 1. | New Men’s hostel & Guest faculty suites | 513.00 | Completed. |
| 2. | Construction of Seminar hall and Class rooms | 1,149.79 | Ongoing |
| 3. | Construction of 48nos. of Type II & III Staff quarters | 1,054.08 | Ongoing |
| 4 | Construction of Audiometric block | 398.00 | Ongoing |
|  |  |  |  |
| II | Other works. |  |  |
| 1 | Construction of toilets for staff and children at special education | 12.80 | Completed |
| 2 | Construction of additional toilets at old boy’s hostel | 13.90 | Completed |
| 3 | Repairs & renovation of existing toilet block & painting old boys hostel | 8.40 | Completed |
| 4 | Providing water proofing treatment & yelahanka tiling at old boys hostel | 6.27 | Completed |
| 5 | Providing and laying APP membrane above ENT building | 5.80 | Completed |
| 6 | Providing and laying WPC to the open terrace of library | 7.40 | Completed |
| 7 | Providing painting to ENT building | 2.33 | Completed |
| 8 | Terrace PVC sheet shelter at dept. of Special education | 13.70 | Completed |
| 9 | Providing and fixing stainless steel curtain rods at SED dept. | 0.64 | Completed |
| 10 | Providing and fixing brass letters & logo on the granite slab at the main entrance of AIISH main campus. | 2.10 | Completed |
| 11 | Providing and fixing vitrified tiles at old men’s hostel – I Flr. | 6.51 | Completed |
| 12 | Providing and fixing alluminium sliding shutters at SED | 4.90 | Completed |
| 13 | Construction of Psychoacoustic lab at old admin. block | 3.94 | Completed |
| 14 | Providing and fixing false ceiling in psychoacoustic lab | 2.75 | Completed |
| 15 | Sound proofing in psychoacoustic lab | 5.30 | Completed |
| 16 | Repairing renovation & sound proofing Neuropsychology ante room at dept. of Clinical psychology | 3.60 | Completed |
| 17 | Providing sound proofing to Neuropsychology assessment & counseling room of dept. of Clinical psychology | 5.00 | Completed |
| 18 | Sound proofing two rooms at SLS department. | 8.40 | Completed |

JE AE AEE