ALL INDIA INSTITUTE OF SPEECH AND HEARING: MYSORE-6

The civil works carried out during 2020-21 is detailed below

|  |  |  |  |
| --- | --- | --- | --- |
| Sl No. | Name of the work | Completion time | Value of work |
| 1 | Rising of existing brick masonry compound wall on the southern side                  (backside) of D-type staff Quarters, AIISH Naimisham Campus, Mysore | Shri. D.R.Shivaprasad, Time duration : 45 days | Rs.4,79,188 /- |
| 2 | Providing chain link fencing on the Northern side of Therapy park adjacent  to the                Speech block in  Main campus | Shri. D.R.Shivaprasad, Time duration : 35 days | Rs.1,77,857 /- |
| 3 | Providing painting & renovation of Rooms 6B & 6C in old administrative                                  building,   AIISH , Mysore | Sri. Puttaswamy,  Time duration : 15 days | Rs.1,20,403 /- |
| 4 | Providing chain link fencing & pergola roofing for the proposed play                     area in T-2 & T-3 staff quarters,   AIISH , Mysore | Shri. C.K. Manohar,  Time duration : 20 days | Rs.1,78,077 /- |
| 5 | Raising of AIISH compound wall on the North-East corner,  AIISH , Mysore. | Sri. Puttaswamy,  Time duration : 20 days | Rs.1,73,561 /- |
| 6 | Providing SS safety railing to Corridors of DCS | Shri. D.R.Shivaprasad, Time duration : 20 days | Rs.2,76,507/- |
| 7 | Renovation of first floor audiology block toilet at old admin building. | Shri. D.R.Shivaprasad, Time duration : 60 days | Rs.2,44,140/- |
| 8 | Construction of UG sump at E type quarters | Shri.Manohar CK, Time duration : 60 days | Rs.1,67,093/- |
| 9 | Renovation of canteen kitchen | Shri.Puttaswamy, Time duration: 30 days | Rs.3,33,457/- |
| 10 | Providing MS sliding gate for T-2 & T-3 staff quarters | Shri. D.R.Shivaprasad, Time duration : 20 days | Rs.78,890/- |
| 11 | Renovation of ladies hostel toilet and bathrooms – 1st phase | Shri.Puttaswamy, Time duration: 30 days | Rs.7,18,478/- |