ALL INDIA INSTITUTE OF SPEECH AND HEARING, MYSORE – 570006

ENGINEERING SECTION

Sub: Draft report of the activities from 01.04.2013 – 30.09.2013.

Ref : Circular SH/LIC/HR/2013-14 dated 10.10.2013.

Please find herewith the draft material for the Annual Report.

|  |  |  |  |
| --- | --- | --- | --- |
| Sl No. | Name of work | Estimate  Rs. In lakhs | Status/Remarks |
| A | Major works through CPWD |  |  |
| 1. | Construction of Seminar hall and Class rooms | 1,149.79 | Nearing completion |
| 2. | Construction of 48nos. of Type II & III Staff quarters | 1,054.08 | Nearing completion |
| 3 | Construction of Audiometric block | 398.00 | Nearing completion |
|  |  |  |  |
| B | Other works. | Rs. |  |
| 1 | Aluminium Partition with showcase for LiBOToy & TLM display at   Special Education Dept.. | 1,89,328/- | Completed |
| 2 | Provision of kitchen & additional rooms at Kuteera . | 44,610/- | Completed |
| 3 | BS slab flooring to the open courtyard at Kuteera. | 62,076/- | Completed |
| 4 | Renovation of Staff & Public toilets of ENT-block at AIISH. | 3,47,435/- | Completed |
| 5 | Provision for Mother’s & retiring rooms at DCS, AIISH, Mysore. | 51,031/- | Completed |
| 6 | Vinyl flooring to Edutech lab & Toy library rooms at SED | 41,500/- | Completed |
| 7 | Providing & applying painting to ‘E’ type staff Quarters at AIISH Main   campus, Mysore | 92,000/- | Completed |
| 8 | Painting to Ladies hostel building at AIISH, Mysore | 15,00,000/- | Completed |
| 9 | Providing Painting to New admnin. block at AIISH, Mysore. | 6,73,630/- | Completed |
| 10 | Providing & painting work at Academic block, AIISH, Mysore | 3,86,242/- | Completed |
| 11 | Providing & laying acrylic carpet to Gymkhana stage and Director’s office, AIISH,Mysore | 1,10,000/- | Completed |
| 12 | Providing & fixing vitrified tiles 60x60cm to kitchen of Ladies hostel, AIISH | 91,031/- | Completed |
| 13 | Provision for mini Library & computer room in Ladies hostel | 90,658/- | Completed |
| 14 | Painting corridor walls of CSD at first floor, AIISH | 79,380/- | Completed |